## Slide 1
1
Personal Todo App
Product Blueprint, Architecture & Development Roadmap
Python • PyQt • SQLite
FOCUS
Simple to use
Rich enough to analyze
DESIGN
Light, calm UI
Desktop-first
DATA
SQLite locally
History for analytics

## Slide 2
VISION
Product vision
A private productivity tool that feels light to use but stores enough structure for meaningful analytics.
2
1. Capture fast
Quick Add for low-friction entry
Full form when details matter
2. Organize clearly
Status, priority, category, project
Filters and search
3. Learn from behavior
Completion trends
Cycle time, overdue rate, estimation accuracy
4. Stay maintainable
Separate UI, data access and analytics logic
5. Grow later
Recurring tasks, notifications, calendar integration, sync

## Slide 3
UX STRUCTURE
Recommended navigation
Keep the three requested tabs, but design the app so a “Today” view can be added later.
3
Add a Todo
Full task creation form
List of Todos
Search, filter, edit, complete
Statistics
KPIs, trends, behavior analytics
Future optional tab: Today
Overdue • Due today • Upcoming • Completed today

## Slide 4
TODO FORM
Todo data model: what to capture
Separate fields into identity, organization, planning and execution.
4
Identity
Task *
Description
Comment
Organization
Requested By
Category
Tags
Project
Planning
Priority
Status
Start On
Due On
Estimated Time
Execution
Created At (auto)
Done On (auto)
Actual Time
Recurring

## Slide 5
TODO FORM
Field definitions & recommended behavior
Defaults should reduce typing and improve data quality.
5
Field
Storage
Behavior / purpose
Task
TEXT, required
Short actionable title
Requested By
TEXT / optional
English equivalent of Auftraggeber
Category
FK / optional
Broad classification
Priority
ENUM
Critical / High / Medium / Low
Status
ENUM
Inbox / Open / In Progress / Waiting / Done / Cancelled
Created At
DATETIME, auto
Generated on save
Start On
DATE
Earliest planned work date
Due On
DATE
Deadline
Done On
DATETIME, auto
Set when status becomes Done
Comment
TEXT
Free notes

## Slide 6
TODO FORM
High-value additions
These fields unlock better organization and much richer statistics later.
6
Estimated Time
Store minutes; enables planning and estimation accuracy.
Actual Time
Compare actual effort with estimate.
Tags
Flexible many-to-many labels beyond category.
Project
Group related tasks without creating a full project module initially.
Recurring
None / Daily / Weekly / Monthly / Yearly.
Progress %
Optional; useful mainly for larger tasks.

## Slide 7
WORKFLOW
Status workflow
A small state model keeps the app consistent and makes analytics trustworthy.
7
Inbox
Open
In Progress
Waiting
Done
Automation rule
When status → Done: set Done On automatically.
Alternative end state
Cancelled stays excluded from completion-rate denominators if you choose.

## Slide 8
ARCHITECTURE
Recommended software architecture
Keep UI code thin; put database access and business rules into their own layers.
8
PyQt UI
MainWindow + dialogs
Controllers
Signals, validation, orchestration
Services
Statistics + business rules
Repository
CRUD + SQL only
SQLite
Persistent local data
Suggested project structure
TodoApp/ ├─ main.py ├─ ui/ ├─ models/ ├─ repositories/ ├─ services/ ├─ database/ ├─ utils/ └─ config/

## Slide 9
DATABASE
Database schema: core tables
Start compact, but include a history table from day one.
9
todos
Primary operational table
One row per Todo
Foreign keys to category/project if implemented
categories
Category master data
Avoid hardcoded values in UI
Supports later color/icon metadata
todo_history
Every meaningful change
oldValue → newValue
Enables process analytics

## Slide 10
DATABASE
SQLite schema: practical starting point
A compact schema that can grow without a rewrite.
10
todos
CREATE TABLE todos ( id INTEGER PRIMARY KEY AUTOINCREMENT, task TEXT NOT NULL, description TEXT, requestedBy TEXT, categoryId INTEGER, priority TEXT NOT NULL DEFAULT 'Medium', status TEXT NOT NULL DEFAULT 'Inbox', createdAt DATETIME NOT NULL, startOn DATE, dueOn DATE, doneOn DATETIME, estimatedMinutes INTEGER, actualMinutes INTEGER, project TEXT, recurring TEXT DEFAULT 'None', progress INTEGER DEFAULT 0, comment TEXT, FOREIGN KEY(categoryId) REFERENCES categories(id) );
supporting tables
CREATE TABLE categories ( id INTEGER PRIMARY KEY AUTOINCREMENT, name TEXT NOT NULL UNIQUE, color TEXT, active INTEGER NOT NULL DEFAULT 1 ); CREATE TABLE todo_history ( id INTEGER PRIMARY KEY AUTOINCREMENT, todoId INTEGER NOT NULL, changedAt DATETIME NOT NULL, field TEXT NOT NULL, oldValue TEXT, newValue TEXT, FOREIGN KEY(todoId) REFERENCES todos(id) );

## Slide 11
ARCHITECTURE
Repository layer
All SQL belongs in one predictable place instead of being scattered through buttons and widgets.
11
todo_repository.py
class TodoRepository: def add_todo(self, todo): ... def update_todo(self, todo_id, changes): ... def delete_todo(self, todo_id): ... def get_todo(self, todo_id): ... def get_todos(self, filters=None): ... def mark_done(self, todo_id): ... def add_history(self, ...): ...
• UI never writes SQL directly
• Central place for transactions and parameterized queries
• Easier to test
• Easier to migrate later if the database changes

## Slide 12
UI
Tab 1 — Add a Todo
Design the form in sections so it never feels like a wall of fields.
12
TASK
Task * | Description
ORGANIZATION
Requested By | Category | Tags | Project
PLANNING
Priority | Status
Start On | Due On
Estimated Time | Recurring
NOTES
Comment
AUTO FIELDS
Created At and Done On are not normal manual inputs.

## Slide 13
UI
Tab 2 — List of Todos
This should be the operational heart of the app.
13
FILTER BAR
Search | Status | Category | Priority | Due | Reset
Task
Category
Priority
Status
Due
Age
Prepare Power BI report
Work
High
In Progress
15 Sep
2d
Update local database
Coding
Medium
Open
18 Sep
1d
Call insurance
Private
Low
Waiting
—
8d
ROW ACTIONS
Double-click → details/edit • Right-click → Done / Edit / Duplicate / Postpone / Delete

## Slide 14
UX
Quick Add
A full form is useful; a three-field capture mode makes the app pleasant every day.
14
+ QUICK TODO
Task
Due
Priority
Press Enter → save to Inbox
Organize category/project later if needed.

## Slide 15
UX
Keyboard-first desktop UX
Small touches make the app feel much more polished.
15
Ctrl + N
New Todo
Ctrl + F
Focus search
Ctrl + S
Save
Ctrl + Enter
Mark selected Todo done
Delete
Delete selected Todo
F5
Refresh data

## Slide 16
ANALYTICS
Tab 3 — Statistics: KPI layer
First show the current state; then trends and behavior.
16
Total
142
Open
34
In Progress
8
Overdue
5
Completion
81%
Avg/day
4.2
Rule
Make every KPI clickable later to open the filtered Todo list behind it.

## Slide 17
ANALYTICS
Core analytical metrics
These are the most useful “how am I doing?” measures.
17
Completion rate
Done / eligible Todos
Overdue rate
Open Todos past Due On
On-time completion
Done On ≤ Due On
Avg completion time
Created At → Done On
Avg open age
Today − Created At
Oldest open Todo
Max age among unfinished

## Slide 18
ANALYTICS
Trend analytics
Use simple charts that answer specific questions.
18
Created vs Completed
Two-line weekly/monthly trend
Shows whether backlog is growing
Backlog size
Open Todos over time
Shows if you are gaining control
Completed per weekday
Average completed by weekday
Reveals productivity patterns

## Slide 19
ANALYTICS
Estimated vs actual time
A surprisingly valuable metric if you consistently record effort.
19
Example
Estimated: 60 min
Actual: 85 min
Variance
+25 min
+41.7%
Use it by category
Programming vs Finance vs Private
• Track systematic underestimation
• Improve future planning
• Optionally calculate median as well as average to reduce outlier distortion

## Slide 20
ANALYTICS
Requested-by analytics
Because “Requested By” is stored, you can analyze where work originates.
20
Volume by requester
How many Todos came from each source?
Completion time
Who tends to create long-running work?
Overdue rate
Which requester/category combinations become late?
Privacy note
Since this is a personal local app, keep these analytics local unless you intentionally export them.

## Slide 21
ANALYTICS
Why todo_history is worth adding immediately
It turns a CRUD app into a small process-analysis system.
21
Example audit trail
10 Sep 09:12 CREATED 10 Sep 10:05 Status: Inbox → Open 11 Sep 14:20 Status: Open → In Progress 12 Sep 08:30 Due On: 15 Sep → 18 Sep 17 Sep 16:45 Status: In Progress → Done
• Average time spent in each status
• Number of deadline extensions
• Reopened tasks
• Waiting-time analysis
• Lead time vs active work time

## Slide 22
FANCY FEATURES
Todo detail dialog
Double-clicking a row should open one focused detail window.
22
Prepare Power BI report
Status: In Progress | Priority: High
Due: 15 Sep | Category: Work
Description: …
Comments: …
History: 10 Sep created → 11 Sep started → …
Primary actions
Save changes
Mark Done
Secondary actions
Duplicate
Postpone
Danger action
Delete

## Slide 23
DESIGN
Visual language
Use color sparingly for meaning; keep the overall interface light and calm.
23
Critical
Immediate attention
High
Important
Medium
Normal focus
Low
Can wait
Done
Completed
Waiting
Blocked / external dependency

## Slide 24
ARCHITECTURE
Settings worth adding early
Keep configuration out of source code.
24
• Default priority
• Default status for Quick Add
• Week starts Monday/Sunday
• Date display format
• Default category
• Confirmation before deletion
• Automatic database backup
• Optional launch-on-start behavior
Example config
settings = { 'default_priority': 'Medium', 'default_status': 'Inbox', 'date_format': 'yyyy-MM-dd', 'confirm_delete': True, 'auto_backup': True }

## Slide 25
QUALITY
Validation & business rules
Define these rules once in a service/helper layer.
25
• Task cannot be empty
• Due On should not be before Start On
• Progress must stay between 0 and 100
• Done status sets Done On automatically
• Leaving Done can optionally clear Done On
• Actual minutes cannot be negative
• Use parameterized SQL only
• Deleting a Todo should optionally preserve history or cascade intentionally

## Slide 26
QUALITY
Backup & data safety
SQLite is simple, but your personal task history becomes valuable over time.
26
Daily backup
Copy TodoApp.db to backups/
Timestamp the filename
Manual export
CSV / Excel export of Todos
Optional statistics export
Recovery
Restore from chosen backup
Validate DB before replacing
Simple naming convention
backups/TodoApp_2026-09-11_0900.db

## Slide 27
QUALITY
Testing strategy
You do not need a huge test suite, but a few focused tests will save time.
27
Repository tests
Insert Todo
Update Todo
Filter Todos
Delete Todo
History write
Service tests
Completion rate
Overdue calculation
Done-on automation
Date validation
UI smoke tests
Create → appears in list
Edit → persists
Done → stats refresh

## Slide 28
ROADMAP
Development roadmap — overview
Build in vertical slices: database → usable feature → polish → analytics.
28
1. Foundation
2. Database
3. Add Todo
4. Todo List
5. Edit & History
6. Statistics
7. Polish
8. Advanced

## Slide 29
ROADMAP
Step 1 — Project foundation
Goal: the app launches cleanly and the codebase already has the final folder boundaries.
29
• Create virtual environment
• Install PyQt5 or PyQt6 and choose one consistently
• Create project folders
• Create main.py
• Create empty MainWindow with the 3 tabs
• Add centralized stylesheet file
• Initialize Git repository and .gitignore
Definition of done
App opens
Tabs switch
No database logic yet

## Slide 30
ROADMAP
Step 2 — Database foundation
Goal: reliable persistence before building real UI actions.
30
• Create database.py connection helper
• Enable PRAGMA foreign_keys = ON
• Create tables: todos, categories, todo_history
• Seed default categories
• Create TodoRepository
• Test insert / read / update / delete manually
Definition of done
A Python script can create a Todo
Read it back
Update it
History can be written

## Slide 31
ROADMAP
Step 3 — Build “Add a Todo”
Goal: create real Todos from the UI.
31
• Create form sections
• Use dropdowns for Priority, Status, Category, Recurring
• Use date widgets for Start / Due
• Auto-generate Created At
• Validate required fields
• Save through TodoRepository
• Clear or preserve form after save
• Show concise success/error feedback
Definition of done
Create Todo from UI
Restart app
Todo still exists

## Slide 32
ROADMAP
Step 4 — Build the Todo list
Goal: make the application usable for day-to-day work.
32
• Load Todos into QTableView/QTableWidget
• Add search
• Add filters for status/category/priority/due
• Sort by due date and priority
• Add quick actions: Done / Delete
• Add right-click context menu
• Refresh after every mutation
• Highlight overdue and priority visually
Definition of done
You can manage a whole day from this tab without touching SQLite directly.

## Slide 33
ROADMAP
Step 5 — Editing, detail dialog & history
Goal: preserve lifecycle information, not just the latest row.
33
• Open detail dialog on double-click
• Load current Todo values
• Compare old vs new values on save
• Write history rows only for changed fields
• Auto-set Done On
• Implement Postpone to Tomorrow / +1 Week
• Optional Duplicate action
Definition of done
You can inspect how a Todo changed over time.

## Slide 34
ROADMAP
Step 6 — Statistics
Goal: turn stored tasks into insight.
34
• Create StatisticsService
• Build KPI queries first
• Then add category/priority distributions
• Add Created vs Completed trend
• Add backlog trend
• Add weekday productivity
• Add estimation accuracy after enough data exists
• Refresh statistics when tasks change
Definition of done
Every metric is reproducible from SQL and has a clear definition.

## Slide 35
ROADMAP
Step 7 — Polish & reliability
Goal: make the app feel finished rather than merely functional.
35
• Add Quick Add
• Keyboard shortcuts
• Consistent icons and spacing
• Empty-state messages
• Confirmation on destructive actions
• Automatic backup
• Persistent window size / last filters
• Improve error handling and logging
• Package the app as an executable
Definition of done
You can launch it like a normal desktop app and trust your data.

## Slide 36
ROADMAP
Step 8 — Advanced features after the core is stable
Only add these once V1 is something you already enjoy using.
36
Recurring task engine
Generate next occurrence on completion
Today view
Overdue + today + upcoming
Notifications
Desktop reminder before due time
Projects
Dedicated project table + dashboard
Tags
Many-to-many tags table
Calendar sync
Optional future integration

## Slide 37
ROADMAP
Concrete build order by file
A practical sequence so each new file has an immediate purpose.
37
• 1 database/database.py
• 2 database/schema.sql
• 3 models/todo.py
• 4 repositories/todo_repository.py
• 5 ui/MainWindow.ui
• 6 ui/main_window.py
• 7 services/todo_service.py
• 8 ui/todo_detail_dialog.py
• 9 services/statistics_service.py
• 10 utils/backup.py
• 11 config/settings.py
• 12 main.py packaging cleanup

## Slide 38
RELEASE
V1 acceptance checklist
Do not call V1 finished until these flows work end to end.
38
• Create a Todo
• Restart app and see it again
• Search/filter it
• Edit it
• Postpone it
• Mark it Done and get Done On automatically
• See its history
• See KPIs update
• Create a backup
• Restore from a backup copy
• Handle invalid input without crashing
• Package and launch outside the IDE

## Slide 39
FUTURE
Future schema upgrades
When the app grows, normalize only the concepts that truly need it.
39
projects
id, name, status, color
todos.projectId
tags + todo_tags
Many-to-many relationship
Flexible labels
recurrence_rules
Frequency, interval, nextRun
Avoid cramming complex recurrence into one text field
Guideline
Do not normalize prematurely; earn the extra tables when the feature needs them.

## Slide 40
SUMMARY
The target product
A small app with a very clear development path and enough data structure to become genuinely useful over time.
40
Start simple
3 tabs
SQLite
Clean CRUD
Light UI
Design for analysis
History table
Consistent statuses
Dates + effort
Polish after utility
Quick Add
Shortcuts
Backups
Packaging
Recommended next coding milestone
Build the database schema + repository before connecting the first Save button.